SHANTESHWAR

BACKEND LEAD  ·  FASTAPI, WEBSOCKET, TWILIO, AUTH

GUARDPAY AI Real-Time UPI Fraud Intervention Engine Google Antigravity Prompt Book · Team GuardPay Backend Core · Reputation & Bloom Filter · WebSocket · Risk API Wiring · Twilio IVR · Evidence Vault · Bank Alert · Integration Lead

| 17 Atomic Prompts | 5 Checkpoints | 0 → 12 Phases Covered (10 AM → 10 AM) |
| --- | --- | --- |

📅 Phase 0 (Repo Init) → Phase 1 (Backend Core) → Phase 4.3 (AI Wiring) → Phase 6 (Twilio / Evidence / Bank Alert) → Phase 8 (Integration Lead) → Phase 9 (Feedback API) → Phase 10 (Test & Security) → Phase 11–12 (Demo & Submission)

Before You Start

⚡ GOLDEN RULE Run ONE prompt at a time inside Google Antigravity. After each prompt finishes, complete every VERIFY / CHECKPOINT item before continuing. If a check fails, use the ERROR section to fix it immediately — never move to the next prompt with a broken previous one. Every later backend prompt assumes the earlier ones already run cleanly. Your Priority Order: Prompt 1 (repo & branch skeleton) and Prompt 2 (FastAPI core) are your absolute blockers. Nothing else in this book — not Jatin's AI modules, not Nikita/Raghav's UI calls — can integrate against your backend until GET /health is live. Paste Prompt 1 before 10:15 AM.

🎯 SCOPE OF THIS BOOK This prompt book covers everything owned or led by Shanteshwar in the Master Playbook: Phase 0 (repo init), Phase 1 (FastAPI core, reputation DB, Bloom filter cache, WebSocket receiver, risk-score endpoint), Phase 4.3 (wiring AI outputs into the risk endpoint), Phase 6 (Twilio IVR, evidence bundle, bank/PSP alert), Phase 8 (integration lead), Phase 9 (feedback endpoint), Phase 10 (backend tests, security pass, README), and the Phase 12 release tag. AI model internals (Jatin) and UI screens (Nikita/Raghav) are out of scope here — stub them wherever this book's endpoints depend on them.

SECTION 1 — REPOSITORY & ENVIRONMENT INIT

One prompt. By the end, guardpay-ai exists with the full folder skeleton, main/dev branches, and a documented personal-branch convention for all four teammates.

PROMPT 1  —  Repo Skeleton & Branch Strategy   ⏱ 10:00 → 10:15 AM · Phase 0

What this prompt does: Creates the guardpay-ai repository skeleton — folders, .gitignore, LICENSE, README — and the main/dev branch strategy every teammate branches off.

Why atomic: Every other prompt in every teammate's book assumes this exact folder layout and branch strategy exist first. Mixing repo setup with feature code risks a messy first commit that's hard to untangle.

📋 PASTE INTO GOOGLE ANTIGRAVITY Set up the GuardPay AI backend repository skeleton and branch strategy. Create this folder structure at the repo root: /backend, /models, /frontend, /data/asvspoof, /data/mock, /scripts, /docs, /tests. Initialise git with a README.md (title: GuardPay AI — Real-Time UPI Fraud Intervention Engine, one paragraph problem statement), a .gitignore covering Python (venv/, __pycache__/, .env), Node (node_modules/), and Dart/Flutter build artifacts, and an MIT LICENSE file. Create two branches: main and dev. Leave dev checked out as the working branch. Add CONTRIBUTING.md documenting the four personal branches that will be created off dev: shantesh/backend, jatin/ai-models, nikita/frontend, raghav/frontend. Do not create these branches yet — just document the convention, plus the rule that everyone commits at least every 20–30 minutes with Conventional Commit messages (feat/fix/chore). Make one initial commit: 'chore: init repo with folder structure and branch strategy'.

✅ VERIFICATION CHECKPOINT — Repo Init

| CHECK | HOW TO TEST | PASS IF |
| --- | --- | --- |
| Folder skeleton exists | ls -R at repo root | All 8 folders present |
| main + dev branches exist | git branch -a | Both listed, dev checked out |
| Initial commit present | git log --oneline | 1 commit visible |

SECTION 2 — FASTAPI CORE & SCHEMAS

One prompt. Stands up the FastAPI app, CORS, lifespan hook, all shared Pydantic schemas, the health endpoint, and the .env contract every other module reads from.

PROMPT 2  —  FastAPI App, CORS, Schemas & Health   ⏱ 11:30 AM → 12:15 PM · Phase 1.1

What this prompt does: Creates /backend/main.py with the FastAPI app, CORS middleware, and a lifespan context manager; defines the three core Pydantic schemas everyone else's endpoints will reuse; exposes GET /health; and defines the .env contract.

Why atomic: Every downstream prompt — WebSocket, risk endpoint, Twilio, evidence — imports these exact schemas and registers into this exact app instance. Get this wrong once and every later prompt inherits the mistake.

📋 PASTE INTO GOOGLE ANTIGRAVITY Build the FastAPI application core for the GuardPay AI backend in /backend/main.py. Requirements: - A FastAPI app instance with a lifespan context manager (use the modern @asynccontextmanager pattern, not the deprecated on_event hooks). For now it should just log 'startup' and 'shutdown' — DB/cache setup will be added in later prompts. - Add CORSMiddleware allowing all origins for local hackathon demo use (allow_origins=['*'], allow_methods=['*'], allow_headers=['*']). - In /backend/schemas.py, define these Pydantic models: TransactionRequest (upi_id: str, amount: float, is_new_beneficiary: bool, audio_buffer_b64: Optional[str], ocr_text: Optional[str], device_signals: dict, trusted_contact_number: Optional[str]), RiskScoreResponse (score: float, tier: str, explanation: List[str], factors: dict, evidence_bundle_id: Optional[str]), FraudAlertPayload (transaction_id: str, risk_score: float, contributing_factors: dict, beneficiary_upi_id: str, amount: float, timestamp: str, evidence_bundle_id: str). - Implement GET /health returning {'status': 'ok', 'version': '1.0'}. - Load environment variables with python-dotenv at startup: GROQ_API_KEY, TWILIO_SID, TWILIO_AUTH_TOKEN, TWILIO_FROM_NUMBER, MONGO_URI, SUPABASE_URL, SUPABASE_KEY. Create a matching .env.example at the repo root with placeholder values only — never real secrets. - Do not hardcode any secret value anywhere in the code.

✅ VERIFICATION CHECKPOINT — FastAPI Core

| CHECK | HOW TO TEST | PASS IF |
| --- | --- | --- |
| Server boots cleanly | uvicorn backend.main:app --reload | No import errors, startup log printed |
| Health endpoint works | curl localhost:8000/health | {'status':'ok','version':'1.0'} |
| No secrets committed | git diff, review .env.example | Only placeholder values present |

🔧 GIT COMMIT POINT(S) feat(backend): define FastAPI app with health endpoint and CORS feat(backend): implement Pydantic schemas for all request/response models

SECTION 3 — REPUTATION NETWORK & NEW-BENEFICIARY CACHE

Two prompts. By the end, every UPI ID has a trust_score reachable in O(1)-ish time, and every payment can be classified as new-beneficiary or known in true O(1) via a Bloom filter.

PROMPT 3  —  MongoDB Reputation Service (Bayesian Decay)   ⏱ 12:15 → 1:00 PM · Phase 1.2

What this prompt does: Connects to MongoDB/Supabase, defines the upi_reputation schema, implements get_reputation() with a Bayesian time-decay trust score, and seeds 5,000 synthetic UPI IDs.

Why atomic: The Bloom filter cache (Prompt 4) and the risk endpoint both depend on this collection existing and being seeded — build and verify the DB layer before anything reads from it.

📋 PASTE INTO GOOGLE ANTIGRAVITY Implement the UPI reputation network for GuardPay AI. In /backend/db.py, connect to MongoDB (or Supabase as a documented fallback) using the MONGO_URI environment variable, with an async client (use motor for MongoDB). Define the upi_reputation collection schema as a Pydantic model in /backend/schemas.py: UpiReputation (upi_id: str, complaint_count: int, last_flagged: datetime, trust_score: float). In /backend/services/reputation_service.py, implement: async def get_reputation(upi_id: str) -> float. Compute trust_score with a Bayesian time-decay formula — start near 1.0 (fully trusted), decrease with complaint_count, and let older complaints (via last_flagged) decay in influence exponentially with a roughly 90-day half-life. If upi_id is not found, return a neutral trust_score of 0.5. In /scripts/seed_reputation_db.py, generate 5,000 synthetic UPI IDs (use faker for realistic name@bankhandle formatting) with randomised complaint_count (mostly 0, a long tail up to 20) and last_flagged timestamps, and insert them into upi_reputation. Run the seed script and confirm the collection is populated.

PROMPT 4  —  Bloom Filter Beneficiary Cache   ⏱ 1:00 → 1:30 PM · Phase 1.2

What this prompt does: Builds a ScalableBloomFilter over known (sender, upi_id) pairs so is_new_beneficiary() is an O(1) lookup instead of a DB round-trip, and wires it into app startup.

Why atomic: This needs the seeded mock beneficiary data from this prompt's own script, and must load once at startup — bundling it with Prompt 3's DB work would make failures hard to isolate (DB bug vs. Bloom filter bug).

📋 PASTE INTO GOOGLE ANTIGRAVITY Implement new-beneficiary detection for GuardPay AI using a Bloom filter. In /backend/services/beneficiary_cache.py, use the pybloom-live library to build a BeneficiaryCache class: load all known (upi_id, sender_id) pairs from a beneficiary transaction history collection into a ScalableBloomFilter at startup, and expose is_new_beneficiary(sender_id: str, upi_id: str) -> bool. In /scripts/generate_mock_beneficiaries.py, generate 10,000 synthetic prior-payment records (sender_id, upi_id, first_paid_at) using faker, and write them to a beneficiary_history collection (or a CSV under /data/mock/ if the DB isn't ready). Wire BeneficiaryCache into the FastAPI lifespan context manager (from Prompt 2) so it loads once at startup, not per-request.

✅ VERIFICATION CHECKPOINT — Section 3

| CHECK | HOW TO TEST | PASS IF |
| --- | --- | --- |
| Reputation DB seeded | python scripts/seed_reputation_db.py then count docs | 5,000 documents in upi_reputation |
| get_reputation() works | call with a seeded high-complaint UPI ID | trust_score noticeably < 0.5 |
| Bloom filter loaded at startup | check server startup log | ‘Bloom filter loaded’ (or similar) logged once |
| is_new_beneficiary() correct | call with an unseen pair, then a seeded pair | True then False |

🔧 GIT COMMIT POINT(S) feat(db): set up MongoDB/Supabase connection and reputation schema feat(db): seed reputation DB with mock flagged UPI IDs feat(backend): implement Bloom filter beneficiary cache

SECTION 4 — LIVE AUDIO WEBSOCKET RECEIVER

One prompt. By the end, the mobile client can stream PCM audio over a WebSocket, and 3-second windows land on an in-memory queue ready for the AI pipeline.

PROMPT 5  —  WebSocket Audio Stream Receiver   ⏱ 1:30 → 2:00 PM · Phase 1.3

What this prompt does: Implements WS /ws/audio-stream: buffers base64 PCM chunks per session into 3-second windows, pushes full windows onto an asyncio.Queue, and handles silence timeouts and disconnects cleanly.

Why atomic: This is pure transport plumbing — no AI logic. Keeping it isolated means a WebSocket bug can never be confused with a model bug, and Jatin's pipeline (Phase 7) can consume the queue independently once this contract is stable.

📋 PASTE INTO GOOGLE ANTIGRAVITY Implement the real-time audio streaming endpoint for GuardPay AI. In /backend/routers/ws_audio.py, create WS /ws/audio-stream that: - Accepts a WebSocket connection and receives base64-encoded PCM audio chunks sent as JSON messages: {'chunk': str, 'session_id': str}. - Buffers incoming chunks per session_id in memory until reaching 3 seconds of audio (assume 16kHz mono 16-bit PCM — calculate the byte threshold accordingly). - When a 3-second window is full, decode it and push {'session_id': str, 'pcm_bytes': bytes, 'timestamp': datetime} onto a module-level asyncio.Queue named audio_pipeline_queue, then clear that session's buffer. - Implements a 30-second silence timeout: if no message arrives for 30 seconds, close the connection gracefully and log the session_id. - Handles WebSocketDisconnect cleanly, removing any buffered state for that session_id without crashing the server. Register this router in main.py. Do not implement the AI processing side of the queue yet — that is a separate downstream integration step owned by the AI/ML track.

✅ VERIFICATION CHECKPOINT — WebSocket

| CHECK | HOW TO TEST | PASS IF |
| --- | --- | --- |
| Connects & streams | wscat -c ws://localhost:8000/ws/audio-stream, send test chunks | No errors, connection stays open |
| 3s window triggers queue push | send enough chunks to fill 3s, add a debug log on dequeue | Exactly one item queued per window |
| Silence timeout fires | connect and send nothing for 30s+ | Server closes connection, logs session_id |
| Disconnect doesn't crash server | kill wscat mid-stream | Server keeps running, no traceback |

🔧 GIT COMMIT POINT(S) feat(backend): implement WebSocket audio stream receiver with 3s buffer

SECTION 5 — RISK SCORE REST ENDPOINT

One prompt. Stands up POST /api/v1/risk-score end-to-end with placeholder logic so the frontend team (Nikita/Raghav) can integrate immediately — real AI wiring comes later in Section 6.

PROMPT 6  —  POST /api/v1/risk-score (Placeholder Logic)   ⏱ 2:00 → 2:30 PM · Phase 1.4

What this prompt does: Implements the risk-score endpoint contract — request in, RiskScoreResponse out — using simple placeholder logic so it's testable and integrable today, with a clearly marked TODO for the real fusion logic.

Why atomic: Nikita and Raghav's UI work in Phase 3 needs a live endpoint to call this afternoon. Shipping a correct contract now, and swapping the internals later in Phase 4, unblocks the whole team without waiting on AI training to finish.

📋 PASTE INTO GOOGLE ANTIGRAVITY Implement the risk score REST endpoint for GuardPay AI (stub version — do not wire real AI modules yet, that is a separate downstream prompt). In /backend/routers/risk.py, implement POST /api/v1/risk-score that: - Accepts a TransactionRequest body (already defined in schemas.py). - Returns a RiskScoreResponse. For now, return a deterministic placeholder: score = 65 if is_new_beneficiary else 20; tier computed from score using these bands — <40: 'ALLOWED', 40–70: 'WARNING', 70–90: 'ADAPTIVE_HOLD', >90: 'HARD_INTERCEPT'; explanation as a one-item list describing the placeholder logic; factors as an empty dict for now. - Add a clear '# TODO(Phase 4): wire real AI module outputs here' comment marking exactly where the real fusion logic will be inserted. Register this router in main.py under prefix /api/v1.

✅ VERIFICATION CHECKPOINT — Phase 1 Complete

| CHECK | HOW TO TEST | PASS IF |
| --- | --- | --- |
| GET /health | curl localhost:8000/health | {'status':'ok'} |
| WebSocket streaming works | wscat test client | Streams without errors |
| Reputation query works | get_reputation() on seeded UPI ID | Returns a trust_score |
| POST /api/v1/risk-score works | curl -X POST with sample TransactionRequest | Valid RiskScoreResponse, all fields populated |

🔧 GIT COMMIT POINT(S) feat(backend): expose POST /api/v1/risk-score endpoint

SECTION 6 — WIRE AI MODULES INTO THE RISK ENDPOINT

One prompt. Replaces the Section 5 placeholder with real concurrent calls into Jatin's AI modules, feeding the risk fusion engine and returning a fully explainable score.

PROMPT 7  —  Concurrent AI Module Wiring (asyncio.gather)   ⏱ 2:30 → 3:15 PM · Phase 4.3

What this prompt does: Replaces the placeholder logic in POST /api/v1/risk-score with real (or safely-stubbed) calls into audio_analyzer, transcriber, coercion_engine, ocr_engine, reputation_service, behaviour_analyzer, and risk_fusion — run concurrently with asyncio.gather() to hit the < 3s latency target.

Why atomic: This is the single highest-risk integration point in the whole backend: six independent modules feeding one formula. Isolating it in its own prompt, with safe stubs for any module not yet merged, means your endpoint keeps working standalone even if a teammate's AI code lands late.

📋 PASTE INTO GOOGLE ANTIGRAVITY Wire the real AI modules into the risk-score endpoint for GuardPay AI. This replaces the Phase 1 placeholder logic in /backend/routers/risk.py. Assume these async functions already exist and are importable (stub them with clearly-marked TODO placeholders returning plausible dummy values if the AI/ML teammate's modules aren't merged into your branch yet, so your endpoint still runs standalone): - audio_analyzer.analyze(pcm_bytes) -> {'spoof_probability': float} - transcriber.transcribe(pcm_bytes) -> str - coercion_engine.classify(transcript) -> {'coercion_score': float} - ocr_engine.match(ocr_text) -> {'ocr_factor': float} - reputation_service.get_reputation(upi_id) -> float - behaviour_analyzer.analyze(device_signals) -> {'anomaly_score': float} - risk_fusion.compute_risk(factors: dict) -> {'score': float, 'tier': str, 'explanation': list, 'factors': dict} In the POST /api/v1/risk-score handler, call the independent modules (audio_analyzer, transcriber+coercion_engine, ocr_engine, reputation_service, behaviour_analyzer) concurrently using asyncio.gather() rather than sequentially, then pass the assembled factors dict into risk_fusion.compute_risk() and return its result as the RiskScoreResponse. Add error handling: if any individual module raises an exception, log it and substitute a neutral factor value (0.0) for that factor rather than failing the whole request. Add a timing log (time.perf_counter()) around the whole handler and log a warning if total processing time exceeds 3 seconds.

✅ VERIFICATION CHECKPOINT — Phase 4 (Backend)

| CHECK | HOW TO TEST | PASS IF |
| --- | --- | --- |
| High-risk factors → high score | POST with audio/text/reputation all near 1.0 | score > 70 |
| Concurrent execution confirmed | add temporary timing logs per module | Total time ≈ slowest single module, not the sum |
| Single module failure is graceful | force one module to raise | Endpoint still returns 200 with neutral factor |
| Latency target met | time curl -X POST … (repeat 5x) | < 3 seconds consistently |

🔧 GIT COMMIT POINT(S) feat(backend): wire all AI modules into risk-score endpoint with asyncio.gather

SECTION 7 — TWILIO TRUSTED-CONTACT IVR

Two prompts. By the end, a HARD_INTERCEPT transaction automatically triggers a real phone call to the trusted contact, and their DTMF response (1 = release, 2 = freeze) drives the transaction's fate.

PROMPT 8  —  Outbound IVR Call (initiate_ivr_call)   ⏱ 6:00 → 6:45 PM · Phase 6.1

What this prompt does: Implements initiate_ivr_call() using the Twilio Programmable Voice API, generates the TwiML warning script with a <Gather> for DTMF input, and auto-triggers the call whenever tier == 'HARD_INTERCEPT'.

Why atomic: The outbound call and the inbound webhook (Prompt 9) are two separate Twilio surfaces — building and verifying the outbound leg first means you can confirm the call itself connects before debugging the callback contract.

📋 PASTE INTO GOOGLE ANTIGRAVITY Implement the Twilio trusted-contact IVR call for GuardPay AI hard-intercept scenarios. In /backend/services/twilio_service.py, implement initiate_ivr_call(to_number: str, transaction_id: str, amount: float, upi_id: str) using the Twilio Programmable Voice API (twilio Python SDK) and TWILIO_SID / TWILIO_AUTH_TOKEN / TWILIO_FROM_NUMBER from environment variables. Generate TwiML (inline via twilio.twiml.voice_response.VoiceResponse, or a webhook URL) that: - Speaks: 'This is GuardPay AI. A payment of ₹{amount} to {upi_id} has been blocked due to suspected fraud. Press 1 to authorise, press 2 to freeze.' - Uses <Gather> to collect a single DTMF digit and posts it to POST /api/v1/twilio/callback with the transaction_id passed through as a query or state parameter. Trigger initiate_ivr_call automatically from the risk-score flow whenever tier == 'HARD_INTERCEPT' (score > 90), using the trusted_contact_number field already on TransactionRequest. Handle missing TWILIO_SID / TWILIO_AUTH_TOKEN by logging a warning and skipping the call rather than crashing (useful for teammates without Twilio trial credentials).

PROMPT 9  —  DTMF Webhook & Session Status   ⏱ 6:45 → 7:30 PM · Phase 6.1

What this prompt does: Implements POST /api/v1/twilio/callback to interpret the trusted contact's DTMF response, a simple session store, and GET /api/v1/session/{txn_id}/status for the mobile client to poll.

Why atomic: The session store is a shared dependency for both the Twilio callback and the frontend's polling loop — building it once here, atomically, avoids two different teammates each inventing their own status representation.

📋 PASTE INTO GOOGLE ANTIGRAVITY Implement the Twilio DTMF callback and session status endpoint for GuardPay AI. In /backend/routers/twilio_webhook.py, implement POST /api/v1/twilio/callback that: - Receives Twilio's form-encoded webhook payload, reads the Digits field and the transaction_id passed through. - If Digits == '1': set that transaction's session status to 'RELEASED'. - If Digits == '2': set session status to 'FROZEN' AND trigger the bank/PSP fraud alert (call bank_alert_service.send_alert(...) — stub it with a TODO if that module isn't ready yet). - Returns TwiML saying 'Thank you, your response has been recorded' and hangs up. Implement a simple session store in /backend/services/session_store.py (an in-memory dict keyed by transaction_id is fine for the hackathon; add a code comment noting it should move to Redis/DB post-hackathon) with get_status(txn_id) and set_status(txn_id, status). Implement GET /api/v1/session/{txn_id}/status returning {'transaction_id': str, 'status': str} for frontend polling — default to 'PENDING' if not yet set.

SECTION 8 — ENCRYPTED EVIDENCE BUNDLE

One prompt. Any transaction scoring above 70 gets a tamper-evident, AES-256-GCM-encrypted evidence bundle written to disk, referenced back to the client by bundle_id.

PROMPT 10  —  AES-256-GCM Evidence Bundle Builder   ⏱ 7:30 → 8:00 PM · Phase 6.2

What this prompt does: Implements build_evidence_bundle(): assembles OCR/transcript/SHAP/audio-fingerprint data, encrypts it with AES-256-GCM, writes it to /evidence/{txn_id}.enc, and auto-triggers whenever score > 70.

Why atomic: Encryption correctness (key/nonce handling, where the key is allowed to live) is easy to get subtly wrong. Isolating it means it can be unit-tested (Prompt 15) in complete isolation from the risk-scoring logic that triggers it.

📋 PASTE INTO GOOGLE ANTIGRAVITY Implement the encrypted evidence bundle builder for GuardPay AI. In /backend/services/evidence_builder.py, implement build_evidence_bundle(txn_id, upi_id, amount, ocr_text, transcript, shap_breakdown, raw_pcm_bytes) -> str (returns bundle_id) that: - Assembles a bundle dict: {ocr_text, transcript_snippet: transcript[:200], audio_fingerprint: sha256(raw_pcm_bytes).hexdigest(), shap_breakdown, timestamp: isoformat now, upi_id, amount}. - Serialises the bundle to JSON bytes. - Generates a random 32-byte AES key with secrets.token_bytes(32) and a 12-byte nonce, encrypts the JSON with AES-256-GCM (use the cryptography library's AESGCM class), and writes nonce + ciphertext to /evidence/{txn_id}.enc (create /evidence/ if missing). - Returns a bundle_id. Do not log or persist the raw AES key server-side in plaintext anywhere — add a comment noting that in production the key belongs in the device Keychain/OS keystore, and for this demo it should be returned once to the caller so it can be stored client-side. Trigger build_evidence_bundle automatically from the risk-score flow whenever score > 70 (ADAPTIVE_HOLD or HARD_INTERCEPT). Add the resulting bundle_id to the RiskScoreResponse via its existing evidence_bundle_id field.

🔧 GIT COMMIT POINT(S) feat(evidence): AES-256-GCM encrypted evidence bundle builder feat(evidence): SHA-256 audio fingerprint hashing

SECTION 9 — BANK / PSP FRAUD ALERT

One prompt plus a mock server. Freezes or hard-intercepts push a signed fraud alert to the bank/PSP over a retrying, mTLS-secured channel — with a local mock server so the whole team can test without a real bank integration.

PROMPT 11  —  mTLS Bank Alert Service + Mock Server   ⏱ 8:00 → 8:45 PM · Phase 6.3

What this prompt does: Implements send_alert() over mTLS with 3-attempt exponential-backoff retries, a local mock bank server on port 9000, and wires both the Twilio 'freeze' path and the HARD_INTERCEPT path into it.

Why atomic: Bundling the mock server into this same prompt is deliberate — without it, this prompt can't be verified end-to-end by anyone on the team who lacks real bank sandbox credentials, which is everyone during a hackathon.

📋 PASTE INTO GOOGLE ANTIGRAVITY Implement the bank/PSP fraud alert integration for GuardPay AI. In /backend/services/bank_alert_service.py, implement async def send_alert(payload: FraudAlertPayload) using httpx.AsyncClient with mTLS: load a self-signed client certificate and key for the demo (paths from environment variables BANK_ALERT_CERT and BANK_ALERT_KEY) and POST to a configurable BANK_ALERT_URL (default http://localhost:9000/fraud-alert). Add retry logic: 3 attempts total, exponential backoff between attempts (1s, 2s, 4s) via asyncio.sleep, logging each attempt's outcome (success/failure with status code or exception). Create a minimal mock bank server in /scripts/mock_bank_server.py — a small FastAPI app listening on port 9000 with POST /fraud-alert that logs the received payload and returns 200 {'received': true} — so the team can test end-to-end locally without a real bank integration. Wire send_alert into the Twilio DTMF callback (Digits == '2' path, from Prompt 9) and directly into the risk-score flow for tier == 'HARD_INTERCEPT'.

✅ VERIFICATION CHECKPOINT — Phase 6 Complete

| CHECK | HOW TO TEST | PASS IF |
| --- | --- | --- |
| Outbound IVR call connects | trigger a HARD_INTERCEPT transaction with a verified trial number | Call connects, TwiML message plays |
| DTMF '2' freezes + alerts bank | press 2 during the call, then check mock_bank_server logs | Session status FROZEN, alert POST logged with 200 |
| Evidence bundle created & encrypted | inspect /evidence/{txn_id}.enc for a score > 70 case | File exists, is not readable as plaintext/JSON |
| Bank alert retries on failure | stop mock_bank_server, trigger an alert | 3 attempts logged with backoff, then graceful failure |

🔧 GIT COMMIT POINT(S) feat(twilio): integrate Programmable Voice IVR for trusted contact call feat(twilio): implement DTMF webhook callback for IVR decision routing feat(bank-alert): mTLS JSON fraud alert to PSP endpoint with retry logic

SECTION 10 — FEEDBACK & FALSE-POSITIVE MONITORING

One prompt (Jatin owns the offline recalibration script separately). Lets real users mark a transaction as scam/not-scam, and exposes a simple stats endpoint over that feedback.

PROMPT 12  —  Feedback Capture + Stats Endpoint   ⏱ 12:00 → 12:30 AM · Phase 9

What this prompt does: Implements POST /api/v1/feedback to capture user-reported outcomes, and GET /api/v1/stats to expose false-positive-rate style metrics computed from that feedback.

Why atomic: This endpoint is purely additive — it doesn't touch the risk-scoring path — so it's safe to build late at night without risking anything that's already demo-critical.

📋 PASTE INTO GOOGLE ANTIGRAVITY Implement the user feedback and false-positive monitoring endpoints for GuardPay AI (backend side — Jatin owns the offline recalibration script separately). In /backend/routers/feedback.py, implement POST /api/v1/feedback accepting {'txn_id': str, 'was_scam': bool, 'reported_by': str}, storing it in a Supabase (or Mongo) feedback table/collection with a server-generated timestamp. Implement GET /api/v1/stats returning simple precision/recall-style statistics computed from the feedback table: total feedback count, true_positive_count, false_positive_count, and a computed false_positive_rate — return zeros gracefully if the feedback table is empty rather than dividing by zero.

🔧 GIT COMMIT POINT(S) feat(feedback): Supabase feedback capture and threshold recalibration script feat(feedback): false-positive monitoring dashboard endpoint

SECTION 11 — FULL SYSTEM INTEGRATION (YOU LEAD)

Two prompts. You personally lead Phase 8 — merging all four branches, then proving all three demo scenarios (Green / Yellow / Red) behave correctly end-to-end.

🔴 YOUR ROLE IN THIS PHASE You review every merge from dev into main-bound integration. Before running Prompt 13, manually confirm: all four personal branches (shantesh/backend, jatin/ai-models, nikita/frontend, raghav/frontend) are merged into dev with no unresolved conflicts, and no hardcoded localhost strings remain outside local-dev-only files.

PROMPT 13  —  Smoke Test Script   ⏱ 9:00 → 9:45 PM · Phase 8

What this prompt does: Writes /tests/smoke_test.py — a fast, standalone check of health, WebSocket, risk-score, and session-status against the running backend, with a clear PASS/FAIL summary.

Why atomic: A smoke test has to run BEFORE the heavier scenario tests (Prompt 14) so a basic wiring failure surfaces in seconds, not after minutes of scenario setup.

📋 PASTE INTO GOOGLE ANTIGRAVITY You are leading full system integration for GuardPay AI. Write /tests/smoke_test.py, a standalone script (usable with pytest or run directly) that, against a running local backend (http://localhost:8000): - Hits GET /health and asserts 200 + {'status': 'ok'}. - Opens a WebSocket to /ws/audio-stream, sends a few small base64 PCM chunks, and asserts the connection stays open and closes cleanly. - Posts a minimal valid TransactionRequest to POST /api/v1/risk-score and asserts a 200 response with all RiskScoreResponse fields present, and score is a number 0–100. - Queries GET /api/v1/session/{txn_id}/status for a made-up txn_id and asserts it returns 'PENDING' rather than erroring. - Prints a clear PASS/FAIL summary line per check, and exits with a non-zero code if any check fails. As code comments at the top of the file, list the manual pre-flight steps: confirm all four personal branches are merged into dev with no unresolved conflicts, and confirm no hardcoded localhost strings remain outside of local-dev-only files.

PROMPT 14  —  End-to-End Demo Scenario Tests (A / B / C)   ⏱ 9:45 → 11:00 PM · Phase 8

What this prompt does: Writes /tests/e2e_scenarios.py validating the three demo paths — Green (allowed), Yellow (warning), Red (hard intercept) — against the live backend, each with its own PASS/FAIL line.

Why atomic: The three scenarios exercise fundamentally different code paths (no escalation vs. warning vs. full Twilio+evidence+bank-alert cascade) — testing them together in one script, but as clearly separated cases, mirrors exactly how they'll be demoed live.

📋 PASTE INTO GOOGLE ANTIGRAVITY Write /tests/e2e_scenarios.py for GuardPay AI to validate the three demo scenarios end-to-end against the running backend. Scenario A (Green): is_new_beneficiary=false, no coercive signals — POST to /api/v1/risk-score and assert tier == 'ALLOWED' and score < 40. Scenario B (Yellow): is_new_beneficiary=true with a neutral transcript/device signals mixed in — assert tier == 'WARNING' and 40 <= score <= 70, and that explanation is a non-empty list. Scenario C (Red): is_new_beneficiary=true, high spoof/coercion/ocr signals, a trusted_contact_number supplied — assert tier == 'HARD_INTERCEPT', score > 90, evidence_bundle_id is present, and (if Twilio credentials are configured) that a call was attempted (a mock/log-check is acceptable if no live Twilio trial number is available). Each scenario should print its own PASS/FAIL line with the actual score/tier observed. This script complements smoke_test.py and should be runnable independently.

✅ VERIFICATION CHECKPOINT — Phase 8 Complete

| CHECK | HOW TO TEST | PASS IF |
| --- | --- | --- |
| Smoke test passes | python tests/smoke_test.py | All checks PASS, exit code 0 |
| Scenario A (Green) | python tests/e2e_scenarios.py | tier=ALLOWED, score<40 |
| Scenario B (Yellow) | same script | tier=WARNING, 40–70, explanation non-empty |
| Scenario C (Red) | same script | tier=HARD_INTERCEPT, score>90, evidence_bundle_id present |

🔧 GIT COMMIT POINT(S) chore: merge all feature branches into dev chore: integrate all modules, full end-to-end smoke test passing fix(integration): resolve all import and environment variable issues test: add end-to-end scenario test scripts for all three demo paths

SECTION 12 — TESTS, SECURITY PASS & FINAL SUBMISSION

Three prompts. Locks in correctness with a real unit test suite, closes out the security checklist and README, then performs the final merge and release tag.

PROMPT 15  —  Backend Unit Test Suite (pytest)   ⏱ 2:00 → 3:00 AM · Phase 10

What this prompt does: Writes a pytest suite under /tests/unit/ covering reputation, Bloom filter, evidence encryption round-trip, bank alert retries, and risk-endpoint tier boundaries — fully mocked, no real network calls.

Why atomic: Unit tests are the last line of defense before submission and must be free of any live dependency (Twilio, Mongo, real HTTP) so they can run reliably in the final hours without needing live credentials.

📋 PASTE INTO GOOGLE ANTIGRAVITY Write a pytest unit test suite for the GuardPay AI backend under /tests/unit/, covering (one test file per module, using pytest-asyncio for async functions and mocking external calls with unittest.mock or respx for httpx): - test_reputation_service.py — get_reputation() returns 0.5 for an unknown upi_id, and a lower trust_score for a upi_id seeded with a high complaint_count. - test_beneficiary_cache.py — is_new_beneficiary() returns True for an unseen (sender, upi_id) pair and False for a seeded one. - test_evidence_builder.py — build_evidence_bundle() produces a .enc file that is NOT valid JSON/plaintext when read raw (confirming it's encrypted), and decrypting it with the correct key round-trips to the original bundle dict. - test_bank_alert_service.py — send_alert() retries on a mocked 500 response and succeeds on a mocked 200, using respx or an httpx mock transport (no real network calls). - test_risk_endpoint.py — POST /api/v1/risk-score (via FastAPI's TestClient) returns 200 with correct tiers at all four boundaries (just under 40, just under 70, just under 90, and above 90), using mocked module outputs. Ensure pytest tests/ passes cleanly with no real external network calls (mock Twilio, Mongo/Supabase, and the bank alert HTTP call).

PROMPT 16  —  Security Pass + README   ⏱ 3:00 → 4:00 AM · Phase 10

What this prompt does: Grep-audits the codebase for hardcoded secrets, finalises the README with full setup/run instructions, and exports the OpenAPI spec for submission.

Why atomic: This is explicitly a one-time final pass, not an ongoing dev step — running it too early would just mean re-running it again right before submission anyway.

📋 PASTE INTO GOOGLE ANTIGRAVITY Prepare the GuardPay AI backend for final submission. 1. Grep /backend, /scripts, and /tests for anything resembling a hardcoded secret (API key patterns, 'sk-', 'AC' Twilio SID prefixes, connection strings with embedded passwords) and confirm none exist outside .env / .env.example (placeholders only, e.g. 'your_groq_api_key_here'). Confirm .gitignore includes .env. 2. Update /README.md with: a one-line project description, prerequisites (Python 3.11, Node, MongoDB/Supabase account, Twilio trial account), setup steps (venv creation, pip install -r requirements.txt, filling in .env from .env.example, seeding the DB with scripts/seed_reputation_db.py), how to run the backend (uvicorn command), how to run the mock bank server, and how to run tests (pytest tests/). 3. Export the OpenAPI/Swagger spec (available at /docs and /openapi.json when the server is running) to /docs/api-spec.json. Run this as a single final pass, not repeatedly during normal development.

PROMPT 17  —  Final Merge & Release Tag   ⏱ 7:30 → 8:00 AM · Phase 12

What this prompt does: Merges dev into main, confirms all four teammates appear in recent git history, tags v1.0.0, and pushes — the literal last backend action before submission.

Why atomic: This must be the absolute last prompt run: merging to main before every item on the Final Submission Checklist is done risks submitting a broken main branch.

📋 PASTE INTO GOOGLE ANTIGRAVITY Perform the final submission git operations for GuardPay AI (only do this once all four members have merged their final commits into dev and the Phase 10 testing/security checks pass). 1. Checkout main, merge dev into main (git merge dev --no-ff), resolve any final conflicts. 2. Confirm git log --oneline -20 shows commits from all four team members within the last 2 hours. 3. Tag the release: git tag -a v1.0.0 -m 'GuardPay AI hackathon submission' && git push origin main && git push origin v1.0.0. 4. Confirm the pushed main branch is clean (no stray debug files, no .env committed) and deployable — the README setup steps should work from a fresh clone. Do not merge to main until every item in the Final Submission Checklist assigned to Shanteshwar is checked off.

✅ ⛳ FINAL VERIFICATION — FULL BACKEND SCOPE COMPLETE

| CHECK | HOW TO TEST | PASS IF |
| --- | --- | --- |
| All Phase 1 endpoints live | smoke_test.py | All PASS |
| Risk endpoint uses real AI wiring | e2e_scenarios.py | A/B/C all correct tiers |
| Twilio + Evidence + Bank Alert wired | Scenario C manual run | Call rings, evidence file written, bank alert 200 |
| pytest tests/ green | pytest tests/ -v | 0 failures |
| No secrets in source | grep audit + git history review | Clean |
| main branch tagged v1.0.0 | git log --oneline --decorate | Tag visible on main |

BREAK-GLASS PROTOCOLS — IF THINGS GO WRONG

Pulled from the Master Playbook's Common Errors & Fixes table, filtered to Shanteshwar's backend surface. If you're stuck longer than 20 minutes on any of these, commit the broken state, open a GitHub Issue with the error log, and move on — return to it during Phase 8.

| SYMPTOM | LIKELY CAUSE | FIX |
| --- | --- | --- |
| Groq API returns 429 Rate Limit | Too many requests | Add exponential backoff: time.sleep(2**attempt). Fall back to the TF-IDF lexicon path while waiting. |
| WebSocket disconnects immediately | Missing CORS config on the WS route | Add allowed origins to the FastAPI WebSocket handler. Double-check ws:// vs wss://. |
| MongoDB connection refused | Wrong URI or DB not running | Use Supabase cloud as an immediate fallback. Update MONGO_URI in .env. |
| Twilio call not connecting | Phone number not verified | Use only a Twilio trial verified number. Check the dashboard for error logs. |
| AES-256 encrypt/decrypt mismatch | IV/nonce not stored with ciphertext | Store the nonce as the first 12 bytes of the .enc file (or 16, if you chose 16). Extract it before decryption. |
| Git push denied for a teammate | Not added as a collaborator | Settings → Collaborators → Add by GitHub username. They must accept the email invite. |

⚡ Scenario: risk-score endpoint exceeds 3s under load Confirm asyncio.gather() is actually being used (not sequential awaits). Profile with cProfile to find the slow module, then ask that module's owner to add a fast-path fallback (e.g. TF-IDF instead of a live Llama 3 call) while you keep the endpoint responsive.

⚡ Scenario: evidence bundle key management questioned by evaluators Be ready to explain: the AES key is generated per-transaction, never persisted server-side in plaintext, and is returned once to the caller for client-side (Keychain/Keystore) storage — this is documented in a code comment in evidence_builder.py.

YOUR SPEAKING ROLE — DEMO REHEARSAL

Per the Master Playbook's demo script (Phase 11), you narrate the backend architecture during the live Scenario C (Red path) walkthrough. Rehearse once before 7:30 AM.

🎤 SHANTESHWAR'S SPEAKING ROLE — ARCHITECTURE & INTERVENTION While Scenario C runs, narrate: “This transaction just crossed a risk score of 90. The moment it did, three things happened on the backend in parallel: the payment authorisation screen locked, an encrypted evidence bundle was written — AES-256, never stored server-side in plaintext — and Twilio placed a real phone call to the trusted contact we registered. Whatever they press on that call — release or freeze — flows straight back through our webhook into the bank alert. This whole path, from risk score to phone ringing, is under three seconds.” Point to the terminal logs (risk score, evidence bundle write, Twilio call SID) as you speak, and to the phone screen when it rings.

MASTER GIT COMMIT CHECKLIST — SHANTESHWAR

Every commit point from this book, in order, for a final self-audit against git log.

🔧 GIT COMMIT POINT(S) chore: init repo with folder structure and branch strategy feat(backend): define FastAPI app with health endpoint and CORS feat(backend): implement Pydantic schemas for all request/response models feat(db): set up MongoDB/Supabase connection and reputation schema feat(db): seed reputation DB with mock flagged UPI IDs feat(backend): implement Bloom filter beneficiary cache feat(backend): implement WebSocket audio stream receiver with 3s buffer feat(backend): expose POST /api/v1/risk-score endpoint feat(backend): wire all AI modules into risk-score endpoint with asyncio.gather feat(twilio): integrate Programmable Voice IVR for trusted contact call feat(twilio): implement DTMF webhook callback for IVR decision routing feat(evidence): AES-256-GCM encrypted evidence bundle builder feat(evidence): SHA-256 audio fingerprint hashing feat(bank-alert): mTLS JSON fraud alert to PSP endpoint with retry logic feat(feedback): Supabase feedback capture and threshold recalibration script feat(feedback): false-positive monitoring dashboard endpoint chore: merge all feature branches into dev chore: integrate all modules, full end-to-end smoke test passing fix(integration): resolve all import and environment variable issues test: add end-to-end scenario test scripts for all three demo paths test: complete unit test suite for all backend modules docs: final README with setup instructions and demo walkthrough chore: merge dev to main for final submission chore: tag v1.0.0 release

SHANTESHWAR · BACKEND LEAD · TEAM GUARDPAY · GUARDPAY AI

17 atomic prompts · 5 checkpoints · Phase 0 (10:00 AM) → Phase 12 (10:00 AM) · Full-day backend coverage